﻿iCare Project - Client Meeting Documentation

Date: May 4, 2026

Project: iCare (Telehealth & Learning Management Platform)

Meeting Type: Client Requirements & Change Requests

________________________________________

Table of Contents

Video Consultation Flow

Prescription Management

Patient & Doctor Dashboard

Lab Tests & Pharmacy Integration

Health Tracker & Health Journey

User Registration & Sign-in

LMS Integration

Settings & Configuration

Technical Requirements

________________________________________

Video Consultation Flow

1.1 Consultation Initiation

[DONE] Connect Now option available for instant consultation

[DONE] Two options:

[DONE] For Myself: Auto-fills patient profile data (name, gender, age)

[DONE] For Someone Else: Allows manual entry of patient details

1.2 Reason for Consultation

[DONE] Status: Changed from Mandatory to Optional

[DONE] Rationale: Some patients may not know how to describe symptoms

[DONE] Note: "I certify that all the information I provided is correct" - REMOVE (already covered in terms & conditions during sign-up)

1.3 Chat-First Approach

IMPORTANT CHANGE: Video call will NOT start automatically

[DONE] Consultation starts with Chat first

[DONE] Chat screen includes:

[DONE] Doctor's name

[DONE] Patient's name

[DONE] Chat box with message input

[DONE] Attachment option (for images/files)

[DONE] Send button

[DONE] Voice Call button

[DONE] Video Call button

[DONE] Timer (consultation duration)

[DONE] End Consultation button

1.4 Consent Message

[DONE] Automatic message sent at chat start

- Template: "Hi, I am Dr. [Your Name]. This telehealth consultation is confidential and intended for medical guidance only. By continuing, you consent to a virtual consultation, understand its limitations compared to in-person examination, and agree to share accurate health information. In case of emergency, please contact local emergency services immediately."

[DONE] Action Required: Client to provide exact consent message text

1.5 Video Call Controls

Two Buttons Required:

[DONE] Red Button (Leave Video)

Function: Temporarily leave video call

Behavior: Shows "Rejoin" option

Confirmation: Add popup - "Do you want to leave video?"

[DONE] Purple Button (End Consultation)

Function: Permanently end consultation

Behavior: Cannot rejoin after this

Confirmation: Add popup - "Do you want to end consultation?"

Icon Change: Use camera icon instead of stop icon

1.6 Consultation Duration

[DONE] Minimum: 15 minutes (cannot end before this)

[DONE]Maximum: 30 minutes (auto-ends after this)

[DONE] Timer: Display consultation time at top

________________________________________

Prescription Management

2.1 In-Consultation Prescription

CRITICAL CHANGE: Prescription must be created during consultation, not after

Prescription Button

[DONE] Add "Prescription" button within video/chat interface

[DONE] Opens prescription form in same view

[DONE] Doctor can fill while consulting

Prescription Form Structure (In Order):

[DONE] Patient History (new tab)

Form to be provided by client

Includes: general history, examination notes

[DONE] SOAP Notes (new tab)

Subjective

Objective

Assessment

Plan

[DONE] Doctor Notes (renamed from "Diagnosis Notes")

Free text field for doctor's observations

[DONE] Diagnosis (clickable heading with dropdown)

ICD-10 codes integrated

Searchable dropdown

Multiple diagnoses can be added

[DONE] Medications (clickable heading)

Medicine name (searchable dropdown)

Dose options: BD, TDS, QID, etc. (dropdown)

Duration: dropdown with days/weeks/months

Notes (optional)

"+ Add Medicine" button for multiple entries

Each medicine shows as separate line with minus (-) button to remove

[DONE] Lab Tests (clickable heading)

Search bar for test names

Common tests with checkboxes:

o	CBC

o	Blood Glucose Fasting

o	Lipid Profile

o	LFTs (Liver Function Tests)

o	RFTs (Renal Function Tests)

Selected tests appear in list

Remove "Use Template" option

[DONE] Referral & Follow-up (new section)

Refer to Emergency/Hospital

Refer to Specialist

Follow-up options: 15 days, 1 month, etc. (dropdown)

[DONE] Course Assignment (new section)

Option to assign health awareness videos/courses to patient

2.2 Prescription Completion Rules

[DONE] Save button: Saves draft (can edit later during consultation)

[DONE] Cannot end consultation until prescription is complete

[DONE] If doctor tries to end without completing prescription → Show error popup

[DONE] Once consultation ends → Prescription auto-publishes to patient

2.3 Prescription Display (Patient Side)

Format: [DONE] Single-page PDF-style view

Header Section:

[DONE] Patient Information: Name, Age, Gender, MR Number, Date & Time

[DONE] Doctor Information: Name, PMDC License Number, Phone Number

Body Section:

[DONE] Diagnosis

[DONE] Medications (with dose and duration)

[DONE] Lab Tests

[DONE] Doctor Notes/Instructions

Footer Section:

[DONE] Order Medicine button (links to pharmacy)

[DONE] Order Lab Tests button (links to lab)

2.4 Prescription Standards

[DONE] Medicine Database: British Pharmacopoeia (client to provide)

[DONE] Lab Tests: Standard catalogue (client to provide)

[DONE] ICD-10 Codes: Already integrated

________________________________________

Patient & Doctor Dashboard

3.1 Patient History Access

During Consultation:

[DONE] Doctor can view patient's past consultation history

[DONE] Includes: previous prescriptions, SOAP notes, diagnoses

[DONE] After Consultation: Doctor loses access to patient records

Past Consultations Tab:

[DONE] Rename "Patient History" → "Past Consultations"

[DONE] Shows all previous consultations with this patient

[DONE] Clickable to view details

3.2 My Prescriptions (Patient Side)

Latest Prescription (30 days):

[DONE] Full prescription view with "Order" buttons active

[DONE] Can order medicines and lab tests directly

Older Prescriptions (30+ days):

[PENDING] View-only mode

[PENDING] No order buttons

[DONE] Can print/download PDF

3.3 Doctor Dashboard

Pending Requests:

[DONE] Shows instant consultation requests

[DONE] 3-minute waiting time for doctor to accept

[DONE] Notification with patient details

Appointment Management:

[DONE] Upcoming appointments

[DONE] Completed consultations

[DONE] Rejected requests

________________________________________

Lab Tests & Pharmacy Integration

4.1 Unified Flow

[DONE] IMPORTANT: Lab and Pharmacy should have same design flow on both doctor and patient sides

4.2 Lab Test Ordering

From Prescription:

[DONE] Patient clicks "Order Lab Tests"

[DONE] Single-page form opens with:

Selected tests (from prescription)

Option to add more tests (search bar)

Lab selection (nearest or search by location)

Service type:

o	Home Sample Collection (with address)

o	Visit Lab (lab address shown)

Patient details (auto-filled)

Payment

Direct Lab Booking (without prescription):

[DONE] Patient can search and book tests directly

[DONE] flow as above

4.3 Pharmacy/Medicine Ordering

From Prescription:

[DONE] Patient clicks "Order Medicine"

[DONE] single-page form with:

Prescribed medicines listed

Pharmacy selection (nearest or search)

Delivery options:

o	Home Delivery (with address)

o	Self Pickup (pharmacy address shown)

Patient details (auto-filled)

Payment

Direct Medicine Order:

[DONE] E-commerce functionality for browsing medicines

[DONE] Upload prescription option

[DONE] Cart functionality

4.4 Order Tracking

New Sections Required:

[PENDING] My Lab Tests: Order history and status

[DONE] My Medicines: Order history and status

________________________________________

Health Tracker & Health Journey

5.1 Health Tracker

Purpose: Patient manually enters health data

Vitals to Track:

[DONE] Blood Pressure (BP)

[DONE] Blood Sugar

[DONE] Weight (kg/pounds - both options)

[DONE] Heart Rate

[DONE] Water Intake

[DONE] Steps

[DONE] Sleep

[DONE] Medication Adherence

Data Storage:

[PENDING] Indefinite storage (as long as patient uses app)

[DONE]  Each entry with timestamp

[PENDING] Viewable as table/graph

5.2 Health Journey

Purpose: Personalized health dashboard based on conditions

Health Mode Toggle:

[DONE] New button in Settings: "Health Mode"

[DONE] Patient selects conditions: Diabetes, Hypertension, etc.

[DONE] When ON: Health Journey shows only relevant data

[DONE] When OFF: Shows all data

Difference from Health Tracker:

[DONE] Health Tracker = Manual data entry

[DONE] Health Journey = Filtered view based on selected conditions

________________________________________

User Registration & Sign-in

6.1 Sign-in Page

Single Sign-in for All Roles:

[DONE] Email/Password

[PENDING] Sign in with Google

[PENDING] Sign in with Apple ID (add this option)

[DONE] Backend auto-detects user role and opens appropriate dashboard

6.2 Sign-up Options

Two Main Buttons:

[DONE] Button 1: "Patient Sign-up"

[DONE] Simple form: Name, Email, Phone, Password

[PENDING] Email verification (to be implemented)

[PENDING] Phone verification (to be implemented)

[DONE] Terms & Conditions checkbox

[DONE] Button 2: "For Professionals and Students"

[DONE] Replaces "Work with Us"

[DONE] Opens role selection page

6.3 Professional Registration Flow

Step 1: Select Your Role

[DONE] Doctor

[DONE] Pharmacy

[DONE] Laboratory

[DONE] Instructor

[DONE] Student

Step 2: Basic Information

[DONE] Name, Age, Gender, City

[DONE] Contact Person Name (for organizations)

[DONE] Phone, Email

Step 3: Role-Specific Details

Doctor Registration:

Professional Details:

[DONE] Qualification (mandatory)

[DONE] Specialization

[DONE] PMDC Number (mandatory)

[DONE] Years of Experience

[DONE] Current Workplace

Availability:

[DONE] Days

[DONE] Time slots (30-minute intervals)

Document Upload (multi-upload):

[DONE] Picture (passport size)

[DONE] CNIC (front & back)

[DONE] Valid PMDC Certificate

[DONE] MBBS/BDS Degree (mandatory)

[DONE] Post-graduate Qualifications (optional, multiple)

[DONE] CV (mandatory)

Agreement:

[DONE] Single checkbox: "I agree to terms and conditions"

Pharmacy Registration:

[DONE] Business Name

[DONE] Drug License Number

[DONE] Pharmacist Name

[DONE] Years of Operation

[DONE] Location: Address, City

[DONE] Contact Number (mandatory)

[DONE] Alternative Contact (optional)

Document Upload:

[DONE] CNIC

[DONE] Drug License

[DONE] Business Registration

API Integration:

[PENDING] Checkbox: "Willing to integrate with iCare platform"

[DONE] Agreement checkbox

Laboratory Registration:

[DONE] Lab Name

[DONE] License Number

[DONE] Location: Address, City

[DONE] Contact Number (mandatory)

[DONE] Alternative Contact (optional)

[DONE] LIS (Lab Information System) details

Document Upload:

[DONE] CNIC

[DONE] Lab License

[DONE] Accreditation Certificates

[PENDING] API Integration checkbox

[DONE] Agreement checkbox

[DONE] Remove: Test list upload (will use standard catalogue)

Student Registration:

[DONE] Name, Email, Phone, Password

[DONE] Educational Institute (optional)

[DONE]] Degree/Program (optional)

[DONE] Simple form - minimal information required

[PENDING] By default, student also becomes "patient" (can access telehealth)

Instructor Registration:

[DONE] Only doctors can be instructors

[DONE] Instructor option appears in doctor's dashboard

[PENDING] Separate email NOT required

[DONE] Doctor can switch between roles

6.4 Role Assignment Logic

[DONE] Patient: Auto-approved, instant access

[DONE] Doctor/Pharmacy/Lab: Admin approval required

[PENDING] Student: Auto-approved after payment (for courses)

[DONE] Instructor: Only accessible to approved doctors

________________________________________

LMS Integration

7.1 Current Status

[DONE] LMS is 20% complete - Major work required (now ~60% complete)

7.2 Reference Platforms

Study and implement features from:

[PENDING] Moodle (primary reference)

[PENDING] Open edX

[PENDING] Chamilo

[PENDING] Sakai

[DONE] Google Classroom

[DONE] Coursera

[DONE] Udemy

7.3 Required Features

For Students:

[DONE] Course browsing (without login)

[PENDING] Course purchase flow:

[DONE] Select course

[DONE] View details and price

[PENDING] "Buy Now" → Simple sign-up form (Name, Email, Phone, Password)

[PENDING] Payment

[PENDING] Limited access (only purchased course visible)

[PENDING] Document verification request

[PENDING] Full LMS access after admin approval

[DONE] Learning Dashboard

[DONE] My Courses

[PENDING] Grades

[DONE] Assignments (upload/submit)

[DONE] Quizzes/Assessments

[DONE] Live Sessions

[DONE] Course Progress Tracking

[PENDING] Attendance Tracking

For Instructors:

[DONE] Course Creation

[DONE] Content Upload (videos, documents, presentations)

[DONE] Quiz/Assignment Creation

[PENDING] Grading System

[DONE] Student Progress Monitoring

[DONE] Live Session Scheduling

[PENDING] Feedback System

For Admin:

[DONE] Student Verification

[DONE] Course Approval

[DONE] Instructor Management

[DONE] Analytics Dashboard

[PENDING] Payment Management

7.4 Integration with Main App

[DONE] "My Learning" button in all user dashboards (Doctor, Patient, Pharmacy, Lab)

[DONE] Clicking opens LMS student portal

[PENDING] "Telehealth" button in student dashboard (links to patient services)

[DONE] Instructor portal accessible only to doctors (separate menu item)

________________________________________

Settings & Configuration

8.1 Patient Settings

Profile:

[DONE] Name, Age, Gender

[PENDING] Phone, Email (with verification badges)

[PENDING] Address

[DONE] Emergency Contacts (add from here, display in profile)

Consultation Settings:

[DONE] Notification preferences

[DONE]  Preferred language (Urdu/English)

Health Mode:

[DONE] Toggle ON/OFF

[DONE] Select conditions: Diabetes, Hypertension, General

[DONE] Affects Health Journey display

Other:

[DONE] Terms & Conditions

[DONE]] Privacy Policy

[DONE] Help & Support

[DONE] App Version rEMOVED

8.2 Doctor Settings

Profile:

[DONE] Professional details

[DONE] Availability schedule

[DONE] Consultation fees

Consultation Settings:

[DONE] Online/Offline toggle

[DONE] Instant Consultation toggle (separate from online status)

[DONE] Online only = Available for scheduled appointments

[DONE] Instant ON = Available for immediate consultations

Instructor Settings:

[DONE] Course management

[DONE] Student management

8.3 Pharmacy/Lab Settings

[PENDING] Business information

[PENDING] Operating hours

[PENDING] Service areas

[PENDING] API integration status

________________________________________

Technical Requirements

9.1 Standards & APIs

[DONE] Medicine Database: British Pharmacopoeia

[DONE] Lab Tests: Standard catalogue (client to provide)

[DONE] ICD-10 Codes: Integrated

[PENDING] Payment Gateway: To be integrated

[PENDING] Email Service: To be integrated (verification emails)

[PENDING] SMS Service: To be integrated (phone verification)

9.2 Multi-language Support

[PENDING] Primary: English

[PENDING] Secondary: Urdu

[PENDING] Language toggle in settings

[PENDING] All UI elements should support both languages

9.3 Document Formats

[DONE] Prescriptions: PDF format

[PENDING] Email delivery of prescriptions

[DONE] In-app viewing

9.4 Security & Privacy

[PENDING] Email verification mandatory

[PENDING] Phone verification mandatory

[PENDING] 2FA (Two-Factor Authentication) - optional

[DONE] Biometric login (device-level, not app-level)

[PENDING] Data encryption

[DONE] HIPAA compliance considerations

9.5 Notifications

Appointment Reminders:

[PENDING] 1 hour before

[PENDING] 10 minutes before

Consultation Notifications:

[DONE] Doctor: Instant consultation request (3-minute window)

[DONE] Patient: Doctor accepted/rejected

[DONE] Both: Consultation started/ended

Order Notifications:

[PENDING] Order confirmed

[PENDING] Order dispatched

[PENDING] Order delivered

________________________________________

UI/UX Changes

10.1 Color Scheme

[PENDING] Labs: Orange theme

[PENDING] Pharmacy: Blue theme

[PENDING] Conditions: Purple theme (for cancer, etc.)

[PENDING] Consistent color coding throughout app

10.1 Icons

[PENDING] Use relevant icons for specialties (heart for cardiology, brain for neurology, etc.)

[PENDING] Skin icon for dermatology

[PENDING] Eye icon for ophthalmology

10.3 Buttons & Navigation

[PENDING] Clear, consistent button placement

[DONE] Minimize clicks (single-page forms where possible)

[DONE] Back button functionality on all screens

[DONE] Hamburger menu for side navigation

10.4 Forms

[DONE] Auto-fill wherever possible

[DONE] Dropdown menus for standard options

[DONE] Search functionality for long lists

[PENDING] Multi-select where applicable

[PENDING] Clear validation messages

________________________________________

Pending Items & Action Required

11.1 From Client

[DONE] Consent message text (for chat start)

[DONE] Patient history form template

[DONE] SOAP notes form template

[DONE] Medicine database (British Pharmacopoeia)

[DONE] Lab tests catalogue

[DONE] Terms & Conditions document

[DONE] Privacy Policy document

[PENDING] Verification process policy

[PENDING] Instructor course assignment details

[DONE] Screenshots for chat interface design

11.2 Development Tasks

[DONE] Chat-first consultation flow

[DONE] In-consultation prescription form

[DONE] Prescription PDF generation

[DONE] Lab/Pharmacy unified flow

[DONE] Health Tracker implementation

[DONE] Health Journey with toggle

[DONE] Role-based registration

[PENDING] LMS integration (80% target for next meeting)

[PENDING] Email/SMS verification

[PENDING] Payment gateway integration

[PENDING] Multi-language support

[PENDING] Notification system

11.3 Design Tasks

[DONE] Chat interface mockup

[DONE] Prescription layout (Aga Khan style reference)

[PENDING] Single-page forms for lab/pharmacy

[PENDING] Health Journey dashboard

[DONE] LMS student/instructor portals

[DONE] Registration flow screens

________________________________________

Meeting Notes & Decisions

12.1 Key Decisions

[DONE] Chat-first approach instead of direct video call

[DONE] Prescription during consultation (not after)