# iCare — Launch Checklist

App Store / Play Store submission readiness + backend security cleanup. Prepared 06 July 2026.

## 1. Backend Security — Do First (Urgent)

Real production credentials are currently exposed in the repo. Handle before anything else.

- Rotate the MongoDB production password  — current one is exposed in fix-vercel-env.sh

- Rotate the JWT_SECRET  — used to sign all login/session tokens

- Rotate Agora App Certificate  — video/voice call token signing

- Rotate Pusher App ID / Key / Secret

- Delete fix-vercel-env.sh from the repo  — and scrub it from git history, not just the working copy

- Fix routes/live-sessions.js  — references utils/pushNotifications, which doesn't exist — reschedule/cancel push notifications fail silently

- Delete routes/debug-lab.js  — unused debug endpoint protected only by a hardcoded URL secret

- Remove dev/seed scripts from production  — fix-lab-password.js, debug-bookings.js, seed_*.js, etc. — keep them out of the deployed backend

- Lock down CORS  — currently wide open (*) — restrict to the actual app/web origins

## 2. App Store & Play Store — Hard Blockers

The app cannot be submitted until these are fixed.

- Change the app ID from the placeholder com.example.icare  — on both Android (build.gradle.kts) and iOS (Xcode bundle identifier) — pick the real one, e.g. com.cartzlink.icare

- Create a real Android release keystore  — generate keystore, add android/key.properties, wire a proper signingConfigs.release block (currently release builds are signed with the debug key, which Play Store rejects)

- Assign the Apple Developer Team in Xcode  — Signing & Capabilities → set Team — currently unset, so the app can't be archived/uploaded

- Add the missing iOS Firebase config file  — ios/Runner/GoogleService-Info.plist does not exist — Firebase login/notifications won't work on iOS without it

- Regenerate google-services.json for Android  — after the app ID changes, since it's currently tied to com.example.icare

- Add missing iOS permission descriptions in Info.plist  — NSPhotoLibraryUsageDescription and NSSpeechRecognitionUsageDescription — Apple will reject without these

- Publish a public Privacy Policy URL  — and add it to both the App Store Connect and Play Console listings — required, especially for a health app

## 3. Before You Hit Submit — Warnings

Not blockers, but likely to cause review rejection or embarrassment.

- Remove OTP logging in verify_code.dart  — logs the real OTP to device logs — security/PII leak

- Remove FCM token logging in fcm_service.dart  — logs the full device push token

- Remove the dead “Delete Account” button in notification_settings.dart  — does nothing — the real working flow already exists in settings.dart

- Add the POST_NOTIFICATIONS permission to AndroidManifest.xml  — without it, push notifications silently fail to prompt on Android 13+

- Replace the default Flutter splash/launch screen  — on both Android and iOS — currently unbranded

- Integrate crash reporting  — Firebase Crashlytics or Sentry — currently none, so you'll fly blind on production crashes

- Set an explicit iOS deployment target in the Podfile  — currently commented out; confirm the real minimum iOS version needed for Agora/Zego SDKs

- Update the pubspec.yaml description  — still the default “A new Flutter project.”

## 4. Already Confirmed Fine

No action needed here.

- Custom app icons are in place on both platforms

- targetSdk / compileSdk are current for Play Store requirements

- Production API URL is clean — no localhost/staging leaks

- No hardcoded secrets in the app itself (only expected public Firebase client keys)

- Google Sign-In and Apple Sign-In are both wired up  — satisfies Apple's pairing requirement

- Account deletion flow exists and works  — once the dead duplicate button above is removed

Suggested order: Section 1 (security) → Section 2 (blockers) → Section 3 (warnings) → submit.